# SAE International			Technical Standards & Research Group

400 Commonwealth Drive, Warrendale, PA  15096-0001 U.S.A.

724 776-4841, Fax:  724 776-0243					 email:  standards@sae.org

These minutes are for the use of the committee.  Unless authorized by SAE, they should not be published or further circulated.  REQUESTS FOR CORRECTIONS SHOULD BE MAILED TO SAE HEADQUARTERS WITHIN THREE WEEKS AFTER RECEIPT.

# AGENDA

# SAE COMMITTEE G-3C

AS-EN STANDARDS HARMONIZATION

# New Orleans, LA – March, 2015

1.   OPENING

- MEMBERSHIP REVIEW

  - Members Present

  - Members Absent

  - Visitors in Attendance

- APPROVAL, PREVIOUS MINUTES

- REPORTING

Chairman Clements to report.

- DISCUSSION, PROJECTS

  - G3C07-3   AS5546 Extra-Fine Threaded Nuts for 5080 psi

Scope: 	Develop AS standards for slip-on nut version and wired-on nut version (added to the scope), release as AS-EN standards.

Sponsor:	May Danhash

Status:	March 2015 – Need recommendation

September 2014: AS5546 ready for ballot

March 2014: AS5546 is ready for ballot.

August 2013: AS5546, not enough votes received.

March 2013: Ms. Danhash reported that the AS5545 Slip-on Nut has been released.  AS5546: not enough votes received.

  - G3C10-01  EN-AS 5550  Fitting Assembly, Ring-Locked, Adapter, Flareless to Port, Extra Fine Thread, 5080 psi

Scope:	Develop draft for EN-AS5550

Sponsor:	Nilesh Patel

Status:	Document published

September 2014 – Document ready for ballot

March 2014 – Mr. Patel to incorporate PrEn # and send draft for ballot.

August 2013 – Mr. Patel reported that the draft is available. Mr. Muller introduced a package in ASD and waiting for EN standard number assignment.

March 2013: Mr. Patel reported that the draft EN-AS550 standard is available. Mr. Muller will initiate development of an EN-standard.

5.3	G3C11-01	EN-AS5865 – Fitting Reducer Assembly, Ring Locked Adapter, Flareless to Port, Extra-fiine Threads, 5080 PSI, Proposal for AS-EN

Scope:	Develop draft for EN-AS 5865

Sponsor:	Nilesh Patel

Status:	Document published

September 2014: Need recommendation

March 2014 – Mr. Patel to incorporate PrEn # and send draft for ballot.

August 2013 – Mr. Patel reported that the draft is available. Mr. Muller introduced a package in ASD and waiting for EN standard number assignment.

March 2013: Mr. Patel reported that the draft EN-AS5865 is available. Mr. Muller will initiate development of an EN-standard.

5.4	G3C11-02	Proposal for AS-EN Harmonized Flareless Plug and Cap Standards for 5080 PSI Hydraulic Tube- and Hose Fitting Ends

Scope:	Develop harmonized AS-EN cap and plug standards for 5080 PSI hydraulic fitting and hose ends.  Standards will be based on EN Standards which are currently being prepared.

Sponsor: 	Ulrich Muller

Status:	      September 2014 – Need recommendation

March 2014: Ready for final ballot

August 2013: No Progress

March 2013: No progress

5.5	G3C11-03	 Update of AS5551 – Fitting Assembly – 24 Degree Cone Flareless per AS5827, 5080 PSI, Port Connection Port Preparation, Installation and Removal of AS5550 and AS5865

Scope:	AS5551 is to be updated.

Sponsor: 	Nilesh Patel

Status:	      March 2015: Need recommendation

March 2014: AS1300 ready for next round of ballot

August 2013 – The work in progress at AS1300 panel will be used to update AS5551.

March 2013: The work in progress at AS1300 panel will be used to update AS5551.

5.6	G3C12-01	Revision of AS4444 – Fittings, 24 Degree Cone Flareless, Fluid Connection, 5000 psi

Scope:	Revise AS4444 to clarify qualification test requirements for 5080 psi fitting standards being developed in SAE G-3C.  Other updates.

Sponsor:	Dave Griffith

Status:	     March 2015  – Need recommendation

September 2015: No progress

March 2014: No progress

August 2013: No progress

March 2013: No progress

.

- NEW BUSINESS

- NEXT MEETINGS

SAE G-3C –    Fall Meeting      2015   	Portland, OR

- ADJOURNMENT OF THE MEETING

# Historical File:

Prepared by:    N. Patel

March 27, 2015